# One80Labs Portal

Phased implementation plan & release gates  |  Version 7.5

# 1. Delivery objective

Ship a secure, customer-ready replacement for the Confluence application directory, with basic integrated Documents, Project Plan, Kanban and Status Reports. Deliver in thin vertical slices; advanced capabilities remain committed backlog items, not MVP blockers.

# 2. Release boundaries

| Release | In scope | Exit / value |
| --- | --- | --- |
| R1 — MVP | Cognito/MFA, tenant isolation, administration, portal navigation, secure Lambda launch, Overview, Documents basic, GitHub-connected task table/Kanban, calculated progress + override, basic milestones, manual reports, soft delete, core audit. | Pilot customer can complete main workflows without Confluence. |
| R2 — Project Management | Full hierarchy rules, interactive Gantt, dependencies, baseline approval/history/variance, forecasting, advanced milestone confirmations. | Project schedule, progress and scope variance usable in customer reviews. |
| R3 — AI & Automation | Cursor/GitHub/Actions import, AI drafts, data-informed summaries, advanced report review and recurring analysis inputs. | On-demand AI-assisted report lifecycle is auditable. |
| R4 — Recovery & Governance | Selective descendant restoration, bulk partial success, inline conflict retries, advanced document diff/activation and governance features. | Rich recovery without overwriting active work. |

# 3. Workstreams and implementation order

## 01 — Foundation & Security

Initialize repo, branching, CI pipeline, IaC and isolated dev/staging/prod environments

Create Cognito pool, user invitation, MFA and membership checks

Implement tenant-scoped API conventions, auth middleware and logging

Build React shell, responsive navigation and protected routes

Exit gate: Admin can invite a customer user who sees only their customer/project.

## 02 — Portal & Application Directory

Build customer/project CRUD for admins

Build tile-based application directory and Project Overview

Protect all linked Lambda apps against direct endpoint bypass

Set up project health and notes with auditing

Exit gate: A customer can securely launch one authorized existing Lambda app.

## 03 — Documents & Audit

Create private S3 bucket/prefix policy and signed access

Implement upload/download/folders and core versions

Implement Recycle Bin and individual restore

Add append-only audit events and verification tests

Exit gate: Customer can upload, retrieve, version and restore a document.

## 04 — GitHub, Project Plan & Kanban

Register GitHub App, access private customer repo/Project

Persist exact project and item IDs

Webhook processing, idempotency, reconciliation and visible sync results

Deliver issue table, basic dates, effort fields, Kanban state updates

Calculate effort-weighted progress and manual explained override

Exit gate: Portal and GitHub remain coherent across tested inbound/outbound edits.

## 05 — Status Reports

Create draft author/edit/review/publish workflow

Implement approval, publication history and Project Overview integration

Test authorization and audit trail

Exit gate: A customer can publish a reviewed on-demand report.

## 06 — Pilot & Production Readiness

Threat model tenant separation and portal-to-Lambda access

Execute recovery, migration and GitHub failure tests

Accessibility and mobile-responsive verification

Monitor and alert on critical integrations

Pilot with one test customer and retire associated Confluence links

Exit gate: Pilot operates end-to-end safely and supportably.

# 4. Architecture build decisions

React/TypeScript frontend on Amplify; APIs through API Gateway and Lambda; Cognito; DynamoDB; S3. Infrastructure as code recommended.

Backend-driven customer/project access. Separate the GitHub synchronization worker from request/response APIs.

Use a GitHub App, reliable queue, webhook validation, retries, dead-letter queue and scheduled reconciliation.

One repo per customer and one GitHub Project per customer project; avoid giving customers GitHub credentials merely to use the portal.

Model baseline approval and immutable snapshots for Release 2 from day one by reserving stable entity IDs and audit conventions.

# 5. Quality gates before first customer

Cross-tenant reads/writes fail for APIs and S3 objects.

MFA works; admin permissions and customer employee collaboration behave as intended.

Direct application endpoint access cannot bypass authentication.

GitHub updates are idempotent, auditable, recoverable from missed webhooks and visible when pending or failed.

Document versions and basic soft-delete/restore work.

Manual status reports can be reviewed, approved, published and retrieved.

Backup restore and rollback procedure are rehearsed; monitoring and alerts tested.

# 6. Suggested project operating rhythm

Use GitHub Projects for Epics, outcomes and small user stories. Slice work into independently testable capabilities with acceptance criteria. Work in one- or two-week delivery increments if helpful; avoid a speculative fixed completion date before estimating scope and developer availability. Track architecture decisions as ADRs and update the living specification as implementation discoveries arise.

# 7. Dependencies and risks

| Risk | Mitigation |
| --- | --- |
| Direct Lambda endpoint bypass | Inventory API Gateway URLs, Lambda URLs or CloudFront patterns; enforce auth at each resource, not merely on portal links. |
| GitHub data divergence | Webhook signature validation, queues, idempotency, reconciliation, per-item sync status and retries. |
| Cross-tenant leaks | Automated authorization, query and S3 object access tests. |
| GitHub Project capability gaps | Define AWS-side representation and explicit field mapping; validate native API behaviors early. |
| MVP scope creep | Protect the six exit gates; move advanced Gantt/baselines/AI/bulk recovery into later release backlog. |
| Audit and storage costs | Define operational metrics, alarms, backups, retention and cost alerts early. |